# BrowserBuddy

An agentic automation and safety layer for the web browser

Project proposal, requirements specification and delivery timeline

Prepared by Chiranjit Saha

Version 1.0

11 August 2026

# Contents

If the list below appears empty, select it and press F9 (or right-click and choose Update Field) to populate page numbers.

# 1. Executive summary

BrowserBuddy is a desktop system-tray application paired with a browser extension. Clicking the tray icon opens a side panel from which the user selects sites to track, assesses whether those sites are safe, and delegates work to an agent that can read pages, answer questions grounded in their content, and — with explicit permission — act on the user behalf.

The product thesis is that the browser is where most knowledge work happens and almost none of it is automated. Existing tools either block things (ad and tracker blockers), remember things (password managers, bookmarking tools), or answer questions in a separate window. None of them do work inside the browser on the user behalf while remaining accountable for what they did.

This proposal specifies the full product across six delivery phases spanning thirty-eight calendar weeks at approximately twelve hours per week, a total effort of roughly 456 hours. Each phase is independently shippable. A public beta of the read-only agent is reached at week sixteen, well before the higher-risk action-taking capability is built.

The central engineering constraint is not automation capability but trust. An agent able to click anything on any site is one maliciously crafted page away from acting against the user interest. The permission ladder, mandatory approval checkpoints, origin blocklist and append-only audit log specified in this document are therefore treated as core functionality rather than as later refinements.

# 2. Problem statement

Three distinct problems are addressed by a single application because they share the same substrate — the live page the user is looking at.

## 2.1 Repetitive browser work is unautomated

Comparing options across several sites, filling the same forms repeatedly, extracting data from listings, and checking whether something has changed are all performed manually. Each is individually small; in aggregate they consume a significant share of time spent in the browser. Conventional automation tools require scripting ability and break whenever a site changes its markup.

## 2.2 Site trustworthiness is opaque at the moment of decision

Browsers warn about known-malicious sites but offer nothing for the far more common ambiguous case: an unfamiliar retailer, a lookalike domain, a page requesting more information than the transaction warrants. The user is asked to make a trust decision with no supporting evidence at precisely the moment the decision matters.

## 2.3 Attention does not scale to the number of things worth watching

Prices change, listings appear, terms are revised, stock returns. Monitoring these requires either repeated manual checking or a separate single-purpose tool for each category. The user therefore watches far fewer things than they would like to.

# 3. Product vision

BrowserBuddy is intended to feel less like a tool the user operates and more like a capable assistant the user delegates to. Six systems are required for that characteristic; the absence of any one of them causes the product to degrade into a conventional utility.

- Perception — the agent reads the live page structure and content, not merely the address, and is aware of the user open tabs and recent activity.

- Planning — the user states an outcome; the agent decomposes it into an ordered plan and shows that plan before acting.

- Action — the agent clicks, types, navigates, scrolls and extracts, across several tabs within a single task.

- Memory — preferences, saved profile, task history and per-site behavioural quirks accumulate, so competence improves on frequently used sites.

- Triggers — work proceeds without the user present, on a schedule, on a detected change, or on arrival at a matching site.

- Trust — a permission ladder, action previews, hard stops around money and credentials, and a complete audit trail.

Three modes of delegation follow from this model. Ask is read-only enquiry about the current page. Do is a single bounded task with a visible plan. Standing orders are persistent rules the agent enforces indefinitely without further instruction.

# 4. Scope and phasing

The full vision is delivered incrementally. Each phase produces a usable product increment and is gated by explicit exit criteria before the next begins.

| Phase | Theme | Weeks | Outcome |
| --- | --- | --- | --- |
| P0 | Foundation | 1–4 | Tray app, side panel, browser bridge and durable site tracking. |
| P1 | Safety and privacy | 5–9 | Composite safety verdicts, domain forensics and privacy signals. |
| P2 | Read-only agent | 10–16 | Page comprehension, grounded question answering, knowledge capture. First public beta. |
| P3 | Acting agent | 17–25 | Planning, action primitives, approval checkpoints, audit log. |
| P4 | Autonomy | 26–33 | Triggers, standing orders, change monitoring and agent memory. |
| P5 | Hardening and release | 34–38 | Security review, packaging, store submission, version 1.0. |

## 4.1 Out of scope for version 1.0

- Synchronisation of tracked sites or agent memory across multiple devices.

- Shared, team or organisational accounts and collaborative tracking.

- A mobile client of any kind.

- Firefox and Safari extension support, deferred pending demand.

- Any capability that completes a financial transaction without direct user action.

- Self-hosted or on-device model inference, deferred to a later release.

# 5. Functional requirements

Requirements are grouped by module and prioritised using MoSCoW classification. The phase column indicates the delivery phase in which the requirement is first satisfied. Identifiers are stable and are used for traceability to tests.

## M1 — Application shell and side panel

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-1.1 | The application runs as a persistent system tray process with no primary window required. | Must | P0 |
| FR-1.2 | A single click on the tray icon toggles the side panel open or closed. | Must | P0 |
| FR-1.3 | The panel docks to a user-configurable screen edge and remembers its size and position. | Should | P0 |
| FR-1.4 | A configurable global keyboard shortcut toggles the panel without using the mouse. | Should | P0 |
| FR-1.5 | The tray context menu provides open, pause agent, settings and quit actions. | Must | P0 |
| FR-1.6 | The tray icon displays a badge with the count of pending alerts and approvals. | Should | P4 |
| FR-1.7 | The panel auto-hides on focus loss, with a user-controlled pin to keep it open. | Should | P0 |
| FR-1.8 | The application can be configured to start automatically on user login. | Could | P0 |

## M2 — Browser integration and bridge

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-2.1 | The companion extension reports the active tab URL and title to the desktop app on every tab or navigation change. | Must | P0 |
| FR-2.2 | The bridge transport reconnects automatically after a dropped connection without user intervention. | Must | P0 |
| FR-2.3 | The bridge authenticates the extension using a per-install shared secret and rejects unauthenticated local clients. | Must | P0 |
| FR-2.4 | The panel displays live bridge connection status and remediation guidance when disconnected. | Must | P0 |
| FR-2.5 | The user can add the current site to the tracked list from the extension popup. | Must | P0 |
| FR-2.6 | A page context-menu entry allows tracking the current site without opening the popup. | Should | P0 |
| FR-2.7 | The extension surfaces agent activity status inline via the toolbar badge. | Should | P3 |
| FR-2.8 | The extension supports Chrome and Edge; Firefox support is evaluated for a later release. | Should | P5 |

## M3 — Site tracking and organisation

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-3.1 | The user can add and remove tracked sites from the panel and from the browser. | Must | P0 |
| FR-3.2 | Tracked sites persist across application and machine restarts. | Must | P0 |
| FR-3.3 | Sites can be tracked at either exact-URL or whole-domain granularity. | Should | P1 |
| FR-3.4 | Tracked sites can be tagged and grouped into named projects. | Should | P2 |
| FR-3.5 | The tracked list supports text search and filtering by tag, status and phase. | Should | P2 |
| FR-3.6 | The user can attach freeform notes to any tracked site. | Could | P2 |
| FR-3.7 | The tracked list can be exported and re-imported as a portable file. | Could | P2 |

## M4 — Site safety assessment

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-4.1 | The user can run an on-demand safety check against the current site or any tracked site. | Must | P1 |
| FR-4.2 | The system aggregates at least two independent reputation sources into a single composite verdict. | Should | P1 |
| FR-4.3 | Verdicts are presented as safe, caution, unsafe or unknown, each with a human-readable rationale. | Must | P1 |
| FR-4.4 | The system inspects domain registration age and TLS certificate issuer, validity and subject. | Should | P1 |
| FR-4.5 | The system detects typosquatted and homograph domains against a curated known-brand list. | Should | P1 |
| FR-4.6 | The full redirect chain leading to the current page is captured and viewable. | Could | P1 |
| FR-4.7 | Verdicts are cached with a configurable time-to-live to respect provider rate limits and quotas. | Must | P1 |
| FR-4.8 | The system degrades gracefully to a clearly-labelled unknown state when a provider is unavailable or unconfigured. | Must | P1 |
| FR-4.9 | The user is warned before entering credentials or payment details on a caution or unsafe site. | Should | P1 |
| FR-4.10 | The system retains verdict history per tracked site and highlights status changes over time. | Could | P4 |

## M5 — Privacy analysis

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-5.1 | The system enumerates third-party network destinations contacted by the current page. | Should | P1 |
| FR-5.2 | The system inventories cookies and client-side storage set by the current page. | Should | P1 |
| FR-5.3 | The system detects and reports browser permission requests such as camera, microphone, location and notifications. | Should | P1 |
| FR-5.4 | The agent can summarise a site privacy policy into a plain-language statement of what is collected. | Could | P2 |
| FR-5.5 | The system computes and displays a per-site privacy grade derived from the collected signals. | Could | P1 |

## M6 — Change monitoring and alerts

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-6.1 | The user can select a specific page region to watch for changes. | Must | P4 |
| FR-6.2 | Each watch re-checks its target on a configurable schedule. | Must | P4 |
| FR-6.3 | The system detects content changes and presents a highlighted difference against the previous capture. | Must | P4 |
| FR-6.4 | The system extracts and stores price history for recognised commerce pages. | Should | P4 |
| FR-6.5 | The user can define threshold alerts such as price below a value or item back in stock. | Should | P4 |
| FR-6.6 | Triggered watches raise a desktop notification and update the tray badge. | Must | P4 |
| FR-6.7 | The system produces a daily or weekly digest summarising all changes across tracked sites. | Should | P4 |
| FR-6.8 | Individual watches can be paused, resumed and deleted independently. | Must | P4 |

## M7 — Agent perception and assistance (read-only)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-7.1 | The agent extracts readable page content including text, structure, headings and metadata. | Must | P2 |
| FR-7.2 | The agent answers user questions grounded in the current page and cites the page sections it relied on. | Must | P2 |
| FR-7.3 | The agent produces an on-demand summary of the current page. | Must | P2 |
| FR-7.4 | The agent can reason across several open tabs to answer comparative questions. | Should | P2 |
| FR-7.5 | Agent responses stream incrementally rather than appearing only on completion. | Should | P2 |
| FR-7.6 | The agent explains safety and privacy findings in plain language on request. | Should | P2 |
| FR-7.7 | The agent reads authenticated pages using the user existing browser session without handling credentials. | Must | P2 |
| FR-7.8 | The user can maintain an exclusion list of sites the agent must never read. | Must | P2 |

## M8 — Agent planning and action execution

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-8.1 | The agent supports action primitives: click, type, select, scroll, navigate, wait and extract. | Must | P3 |
| FR-8.2 | Target elements are resolved using semantic selectors with positional and visual fallback strategies. | Must | P3 |
| FR-8.3 | The agent decomposes a stated goal into an ordered plan and displays that plan before execution begins. | Must | P3 |
| FR-8.4 | The agent executes the plan step by step and shows live per-step status in the panel. | Must | P3 |
| FR-8.5 | Execution pauses for explicit user approval before any action in a designated sensitive class. | Must | P3 |
| FR-8.6 | The user can stop or abort a running task at any point, leaving the browser in a known state. | Must | P3 |
| FR-8.7 | The agent detects step failure and either retries with an alternative strategy or replans. | Should | P3 |
| FR-8.8 | A single task may span multiple tabs, including tabs the agent opens itself. | Should | P3 |
| FR-8.9 | The agent extracts structured data from list and table pages into a reviewable table or CSV. | Should | P3 |
| FR-8.10 | The agent never autonomously completes a payment, transfers funds, or submits stored credentials. | Must | P3 |
| FR-8.11 | The agent dismisses cookie and consent dialogs according to a user-defined default policy. | Could | P3 |

## M9 — Agent memory and personalisation

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-9.1 | The user can store a reusable profile for form completion, held encrypted at rest. | Should | P4 |
| FR-9.2 | The agent learns and reuses successful interaction patterns on a per-site basis. | Should | P4 |
| FR-9.3 | The system retains a history of executed tasks with their outcomes. | Should | P4 |
| FR-9.4 | The user can inspect, edit and delete any item the agent has remembered. | Must | P4 |
| FR-9.5 | The user can record a workflow once and replay it later against the same or a similar site. | Should | P4 |

## M10 — Triggers and standing orders

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-10.1 | The user can define standing rules composed of a trigger, optional conditions and an action. | Must | P4 |
| FR-10.2 | Supported triggers include schedule, watched-page change, navigation to a matching site, and manual invocation. | Must | P4 |
| FR-10.3 | Rules can be authored in natural language and are compiled into a reviewable structured rule before saving. | Should | P4 |
| FR-10.4 | Rules can be enabled, disabled, edited and deleted individually. | Must | P4 |
| FR-10.5 | A rule can be dry-run against current state to preview its effect before being enabled. | Should | P4 |
| FR-10.6 | Rate limiting and runaway protection prevent a misconfigured rule from executing without bound. | Must | P4 |

## M11 — Trust, permissions and audit

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-11.1 | Each site carries a permission tier: read-only, act-with-approval, or act-autonomously. | Must | P3 |
| FR-11.2 | Newly encountered sites default to the most restrictive permission tier. | Must | P3 |
| FR-11.3 | The exact action, its target and its consequence are previewed to the user before execution. | Must | P3 |
| FR-11.4 | The system maintains an append-only audit log recording every action with timestamp, target and outcome. | Must | P3 |
| FR-11.5 | The user can review, filter and export the audit log. | Should | P3 |
| FR-11.6 | Page content is treated exclusively as untrusted data and is never interpreted as instructions to the agent. | Must | P2 |
| FR-11.7 | The system detects and flags suspected prompt-injection content encountered on a page. | Must | P2 |
| FR-11.8 | A global kill switch immediately suspends all agent activity and standing rules. | Must | P3 |
| FR-11.9 | A blocklist of origins on which the agent may never act ships with sensible defaults covering banking and payment sites. | Must | P3 |

## M12 — Knowledge capture and export

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-12.1 | The system captures page text and a screenshot at the moment a site is tracked. | Should | P2 |
| FR-12.2 | An auto-generated summary is stored alongside each tracked site capture. | Should | P2 |
| FR-12.3 | The user can run full-text search across all captured content. | Should | P2 |
| FR-12.4 | Captured knowledge can be exported to Markdown and JSON. | Should | P2 |
| FR-12.5 | The agent can compare several tracked pages and render the comparison as a table. | Could | P2 |

## M13 — Configuration and data control

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-13.1 | The user can configure provider credentials through a settings interface that stores them securely. | Must | P1 |
| FR-13.2 | The user can select the language-model provider and model used by the agent. | Should | P2 |
| FR-13.3 | The user can configure how long captured content and logs are retained. | Should | P2 |
| FR-13.4 | The user can export or permanently delete all locally stored application data in a single action. | Must | P2 |
| FR-13.5 | Theme, shortcut, panel edge and startup behaviour are user-configurable. | Could | P0 |

# 6. Non-functional requirements

Non-functional requirements are stated with measurable acceptance targets wherever a target is meaningful. A requirement without a number in it is not testable and has been reworded or removed.

## Performance and scalability

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-P1 | The side panel becomes visible and interactive within 300 ms of a tray click at the 95th percentile. | Must |
| NFR-P2 | The desktop application consumes no more than 1 percent CPU and 200 MB resident memory while idle. | Must |
| NFR-P3 | The browser extension adds no more than 50 ms to page load at the 95th percentile and introduces no perceptible input latency. | Must |
| NFR-P4 | A safety verdict is returned within 2 seconds uncached and 100 milliseconds when served from cache. | Should |
| NFR-P5 | The first token of an agent response is delivered within 3 seconds at the 95th percentile. | Should |
| NFR-P6 | An approved agent action begins executing within 1.5 seconds of approval. | Should |
| NFR-P7 | The system sustains at least 500 tracked sites and 50 concurrently active watches without measurable degradation. | Should |

## Security

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-S1 | The bridge listener binds only to the loopback interface and requires a per-install shared secret; unauthenticated local connections are refused. | Must |
| NFR-S2 | Provider credentials and the user profile are stored in the operating-system keychain and never written to disk in plaintext. | Must |
| NFR-S3 | All renderer processes run with context isolation enabled, Node integration disabled, and a strict content security policy. | Must |
| NFR-S4 | Page-derived content is never placed in a system-instruction position; an adversarial prompt-injection suite runs in continuous integration and must pass before release. | Must |
| NFR-S5 | All outbound network calls use TLS 1.2 or above with certificate validation enabled at all times. | Must |
| NFR-S6 | The agent cannot act on a blocklisted origin regardless of the source of the instruction, including its own plan. | Must |
| NFR-S7 | Dependencies are scanned for known vulnerabilities on every release; no release ships with an unresolved critical advisory. | Must |
| NFR-S8 | Installers are code-signed for Windows and macOS before public distribution. | Should |

## Privacy and data protection

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-V1 | All user data is stored locally by default; no telemetry is transmitted without explicit opt-in. | Must |
| NFR-V2 | Page content is transmitted to a language-model provider only for the active user-initiated task, is disclosed in the interface, and can be disabled per site. | Must |
| NFR-V3 | The user can purge every locally stored artefact through a single, clearly labelled action. | Must |
| NFR-V4 | Password fields, payment fields and other sensitive inputs are redacted before any content leaves the device. | Must |
| NFR-V5 | A user-facing privacy notice documents every outbound data flow, its purpose and its recipient. | Must |

## Reliability and availability

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-R1 | The bridge re-establishes connectivity within 5 seconds of a transport loss. | Must |
| NFR-R2 | A crash during agent execution never corrupts the tracked-site store; all writes are atomic. | Must |
| NFR-R3 | Scheduled watches survive application restart and reconcile runs missed while the application was closed. | Should |
| NFR-R4 | Failure of any single external provider degrades that feature only and never prevents the application from starting. | Must |
| NFR-R5 | The crash-free session rate is at least 99.5 percent across the beta period. | Should |

## Usability and accessibility

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-U1 | A new user completes installation and tracks a first site within 3 minutes without consulting documentation. | Should |
| NFR-U2 | Every agent action is explainable: the user can always see which instruction and which page element produced it. | Must |
| NFR-U3 | Approval prompts state the concrete action, its target and its consequence in plain language, never a generic confirmation. | Must |
| NFR-U4 | The panel meets WCAG 2.1 level AA: fully keyboard navigable, screen-reader labelled, and at least 4.5 to 1 text contrast. | Should |
| NFR-U5 | The panel remains usable at 320 pixels width and at 200 percent operating-system display scaling. | Should |

## Maintainability and engineering process

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-M1 | Safety, language-model and storage providers sit behind stable interfaces and can be replaced without modifying user-interface code. | Must |
| NFR-M2 | Core logic carries at least 70 percent unit-test coverage; the planner is additionally covered by scenario tests. | Should |
| NFR-M3 | Continuous integration runs linting, tests and a build on every push to the main branch. | Must |
| NFR-M4 | Every requirement identifier in this document is traceable to at least one automated test or documented manual check. | Should |

## Compatibility

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-C1 | The desktop application supports Windows 10 and above, macOS 12 and above, and Ubuntu 22.04 and above. | Must |
| NFR-C2 | The extension supports the current and two prior major versions of Chrome and Edge under Manifest V3. | Must |
| NFR-C3 | The interface renders correctly from 1366 by 768 through 4K resolutions. | Should |

## Cost control

| ID | Requirement and acceptance target | Priority |
| --- | --- | --- |
| NFR-X1 | A default configuration costs no more than five US dollars per month in provider fees at twenty agent tasks per day. | Should |
| NFR-X2 | The interface displays token consumption and estimated cost per completed task. | Should |
| NFR-X3 | A user-configurable hard monthly spend cap suspends agent activity when reached. | Must |

# 7. Delivery timeline

The schedule assumes a single developer working approximately twelve hours per week, equivalent to roughly 456 hours across thirty-eight weeks. Weeks are working weeks rather than calendar weeks; commencing in September 2026, completion falls in late May 2027. Each phase concludes with a milestone that must be demonstrably met before the following phase begins.

| Week | Focus | Deliverable |
| --- | --- | --- |
| 1 | Repository, toolchain, Electron shell | Runnable shell with tray icon and toggleable panel |
| 2 | Extension scaffold and bridge transport | Authenticated local bridge reporting active tab |
| 3 | Tracking store, persistence, panel list UI | Add, remove and persist tracked sites |
| 4 | Settings surface and packaging spike | Milestone M0 — foundation complete |
| 5 | Safety provider abstraction and first integration | On-demand verdict for the current site |
| 6 | Composite scoring, domain and certificate forensics | Multi-source verdict with rationale |
| 7 | Typosquat detection and redirect chain capture | Lookalike-domain warnings |
| 8 | Privacy scanner: third parties, cookies, permissions | Per-site privacy signal set |
| 9 | Safety and privacy UI, caching, quota handling | Milestone M1 — safety layer complete |
| 10 | Page perception: extraction, readability, snapshots | Structured page representation |
| 11 | Model provider abstraction and context assembly | Pluggable model layer with cost metering |
| 12 | Grounded question answering with citations | Ask-about-this-page working end to end |
| 13 | Multi-tab context and cross-page synthesis | Comparative answers across open tabs |
| 14 | Knowledge capture: snapshots, summaries, notes | Durable per-site knowledge record |
| 15 | Search, tagging, projects and export | Searchable knowledge base with export |
| 16 | Injection-resistance hardening and evaluation suite | Milestone M2 — public beta of the read-only agent |
| 17 | Action primitives in the extension | Click, type, scroll, navigate and extract |
| 18 | Element targeting and resolution strategies | Resilient targeting with fallbacks |
| 19 | Planner: goal decomposition and plan rendering | Visible plan before execution |
| 20 | Executor loop and per-step state machine | Sequential execution with live status |
| 21 | Permission ladder and approval checkpoints | Approval gate on sensitive action classes |
| 22 | Audit log and session replay | Complete, exportable action history |
| 23 | Failure handling, retry and replanning | Graceful recovery from broken steps |
| 24 | Multi-tab and parallel task execution | Single task spanning several tabs |
| 25 | Adversarial red-teaming of the action layer | Milestone M3 — acting agent complete |
| 26 | Trigger engine: schedule, navigation, rule events | Rules fire without user presence |
| 27 | Change detection, watch regions and diffing | Region watches with highlighted diffs |
| 28 | Notifications, tray badge and digests | Proactive alerting on change |
| 29 | Standing orders authoring and dry-run | Natural-language rules compiled and previewed |
| 30 | Agent memory: preferences, site profiles, history | Per-site learning with user control |
| 31 | Workflow record and replay | Repeatable saved automations |
| 32 | Batch operations across tracked sites | One instruction applied to many sites |
| 33 | Autonomy safety review and rate limiting | Milestone M4 — autonomy complete |
| 34 | Performance profiling and optimisation | All performance targets met |
| 35 | Security review against the threat model | Documented review with issues closed |
| 36 | Packaging, code signing and auto-update | Signed installers for three platforms |
| 37 | Documentation, onboarding and store submission | Extension submitted for review |
| 38 | Release candidate and launch | Milestone M5 — version 1.0 released |

## 7.1 Milestone acceptance criteria

| Milestone | Week | Acceptance criteria |
| --- | --- | --- |
| M0 | Week 4 | Panel opens from tray in under 300 ms; a tracked site survives a full restart. |
| M1 | Week 9 | Composite verdict returned for 95 percent of tested domains; graceful unknown state proven. |
| M2 | Week 16 | Grounded answers judged accurate on 90 percent of an internal evaluation set; injection suite passes. |
| M3 | Week 25 | A five-step task completes unattended on ten target sites; every sensitive action gated. |
| M4 | Week 33 | Standing rules run for seven days unattended with zero unauthorised actions in the audit log. |
| M5 | Week 38 | Signed installers on three platforms; extension approved; crash-free rate above 99.5 percent. |

## 7.2 Scheduling assumptions

- Twelve productive hours per week, sustained; short weeks are absorbed by in-phase buffer rather than by extending the schedule.

- No phase depends on a later phase, so the project can be halted at any milestone and still leave a usable product.

- Third-party provider accounts and API keys are obtained during the phase preceding first use.

- Documentation is written alongside implementation rather than deferred to phase five.

- Extension store review is initiated at week thirty-seven and may add two to four weeks of calendar time outside the developer control.

# 8. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Prompt injection through page content | Critical | Untrusted-content policy, strict instruction and data separation, adversarial test suite gating every release, origin blocklist. |
| Brittle automation as sites change their markup | High | Semantic-first targeting with fallbacks, self-healing selectors, loud failure rather than silent wrong action. |
| Language-model cost growth beyond budget | Medium | Aggressive caching, smaller models for routine steps, per-task cost meter, hard user-set spend cap. |
| Extension store rejection over broad permissions | High | Request the minimum viable permission set, document each one, seek early review feedback before feature freeze. |
| Scope growth across a nine-month part-time build | High | Phase gates with explicit exit criteria; every phase independently shippable; public beta at week 16. |
| Reputation provider quota limits or pricing changes | Medium | Provider abstraction with at least two implementations, verdict caching, graceful unknown state. |
| Single-developer bandwidth loss or interruption | High | Buffer weeks inside each phase, no cross-phase dependencies, documentation written alongside code. |
| User over-trusting an autonomous agent | High | Restrictive defaults, mandatory approval for sensitive classes, always-visible plan, permanent audit trail. |

Prompt injection is treated as the defining risk of the product rather than as one entry among several. The mitigation is architectural: content retrieved from a page is never permitted to occupy an instruction position in a model request, the agent may not act on blocklisted origins irrespective of what its own plan proposes, and an adversarial evaluation suite gates every release from phase two onward.

# 9. Assumptions and constraints

## 9.1 Assumptions

- The user runs a Chromium-based browser and is able to install an unpacked or store-distributed extension.

- The user holds, or is willing to obtain, credentials for a language-model provider and a site-reputation provider.

- The desktop application is running whenever agent or monitoring functionality is expected to operate.

- The user is willing to grant page-content access to a local application in exchange for the capability offered.

## 9.2 Constraints

- Manifest V3 restricts persistent background execution, so the extension service worker must tolerate arbitrary termination and restart.

- The bridge is local-only by design; no component of the system is reachable from outside the machine.

- Provider rate limits and pricing bound how aggressively safety checks and agent reasoning can be invoked.

- Single-developer capacity is the binding constraint on schedule; parallelisation is not available as a recovery option.

# 10. Success criteria

Version 1.0 is considered successful if the following hold at release. First, a new user installs both components and completes a first agent task within ten minutes without documentation. Second, a five-step task completes unattended on at least ten distinct target sites. Third, no unauthorised action appears in any audit log across the full beta period. Fourth, all performance targets in section six are met at the ninety-fifth percentile. Fifth, the adversarial injection suite passes with no regressions across the final three releases.

# 11. Glossary

- Agent — the planning and execution subsystem that interprets a stated goal and carries it out against live pages.

- Bridge — the authenticated local transport connecting the browser extension to the desktop application.

- Standing order — a persistent user-defined rule combining a trigger, optional conditions and an action.

- Permission tier — the level of autonomy granted to the agent on a specific origin.

- Watch — a monitored page or page region with an associated schedule and change-notification policy.

- Prompt injection — an attack in which content within a page is crafted to be interpreted by the agent as an instruction.